# Lab 2 - Jira Epics and User Stories

Scenario: Local Sports Tournament & Bracket Manager (Lab 1 Problem #54) | Jira project: LSTBM | 7 Oct 2026

The requirements below are organized under three epics. Each story is phrased from a user perspective and includes a concise acceptance-test focus. Story points and priorities are the values stored in Jira.

| Epic | Jira key | Req. | User story goal | Priority | Points | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| LSTBM-1 - Team Registration and Bracket Setup | LSTBM-4 | FR-002 | Register teams and assign initial rankings | High | 3 | Sprint 1 |
| LSTBM-1 - Team Registration and Bracket Setup | LSTBM-5 | FR-001 | Generate a seeded elimination bracket | High | 5 | Sprint 1 |
| LSTBM-2 - Match Operations and Secure Scoring | LSTBM-6 | NFR-002 | Restrict score entry and administration by role | High | 3 | Sprint 1 |
| LSTBM-2 - Match Operations and Secure Scoring | LSTBM-7 | FR-003 | Record the final score for a scheduled match | High | 5 | Sprint 2 |
| LSTBM-2 - Match Operations and Secure Scoring | LSTBM-8 | FR-004 | Apply configured tiebreakers consistently | Medium | 3 | Sprint 2 |
| LSTBM-3 - Standings and Tournament Publication | LSTBM-9 | FR-005 | Update and publish standings after a match result | High | 5 | Sprint 2 |
| LSTBM-3 - Standings and Tournament Publication | LSTBM-10 | NFR-001 | Recalculate standings within 200 ms | High | 3 | Sprint 2 |

Sprint totals: Sprint 1 = 11 points (3 stories); Sprint 2 = 16 points (4 stories). All seven stories are Done in Jira. Overall completed: 27 of 27 planned story points.

Jira issue links: https://mmbasavaraj162.atlassian.net/browse/LSTBM-1 through https://mmbasavaraj162.atlassian.net/browse/LSTBM-10